Scrum Meeting – Notes

**Jan 10 – Jan 30**

Done:

* Rough Discussion
* Team arrangments
* Plan archticture

Plans:

* Team familirise with tools and concepts
* Getting started

Problems:

* Time spent on team familiarization ton tools and concept
* Time management

**Feb 1 – Feb 10**

Done:

* Team understood concept and plan
* Sample codes tested (Docker, Kubernetes)

Plans:

* Study Event Bus
* Getting started on code

Problems:

* 1 Team dropping out course
* 1 team not in finland
* Lack of communication

**Feb 11 – Feb 16**

Done:

* Sample codes tested (RabbitMQ)
* Some code started (not yet on GitHub)

Plans:

* Microservice development

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Ahmed | Young |  |  |  |
| Tweet Service (NodeJS) | Users Service(Auth) (Springboot) |  |  |  |

Problems:

* Time management
* Team communication

**Feb 16 – Feb 120**

Done:

* Started Tweet-service
* Finalized the structure and at´rch

Plans:

* Continue developments

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Ahmed | Young |  |  |  |
| Tweet Service (NodeJS) | Users Service(Auth) (Springboot) |  |  |  |

Problems:

* Team conflicts (not working)
* Arch re designing